TEST REPORT – E-Commerce Web App

Report Date: February 22, 2026

# 1. General Information

| Product | E-Commerce Web App |
| --- | --- |
| Version | 1.0 |
| Testing Type | Functional |
| Testing Period | 1 Week |
| Test Effort | 32 hours |

# 2. Testing Results Summary

| Total Test Cases | Passed | Failed | Blocked | Not Tested | Pass Rate % |
| --- | --- | --- | --- | --- | --- |
| 76.00 | 57.00 | 14.00 | 5.00 | 0.00 | 75.00 |

# 3. Functional Coverage per Feature

| Feature | Total TCs | Pass Coverage (%) |
| --- | --- | --- |
| Cart | 14 | 64.29 |
| Checkout | 14 | 71.43 |
| Login | 13 | 100.00 |
| Logout | 7 | 100.00 |
| Order Summary | 18 | 50.00 |
| inventory.html | 10 | 90.00 |

# 4. Defects Tracking

| Bug ID | Feature | Test Case ID (if exists) | Status | Priority |
| --- | --- | --- | --- | --- |
| 01 | inventory.html | I06 | Failed | Low |
| 02 | Cart | C01 | Failed | High |
| 03 | Cart | C02 | Failed | High |
| 04 | Cart | C06 | Failed | High |
| 05 | Cart | C07 | Failed | High |
| 06 | Cart | C13 | Failed | Medium |
| 07 | Checkout | CO05 | Failed | Medium |
| 08 | Checkout | CO08 | Failed | Medium |
| 09 | Checkout | CO11 | Failed | High |
| 10 | Checkout | CO14 | Failed | High |
| 11 | Order Summary | OS03 | Failed | High |
| 12 | Order Summary | OS07 | Failed | High |
| 13 | Order Summary | OS09 | Blocked | High |
| 14 | Order Summary | OS10 | Blocked | High |
| 15 | Order Summary | OS11 | Failed | High |
| 16 | Order Summary | OS15 | Failed | High |
| 17 | Order Summary | OS16 | Blocked | High |
| 18 | Order Summary | OS17 | Blocked | High |
| 19 | Order Summary | OS18 | Blocked | High |

# 5. Defect Metrics

| Priority | Number of Defects |
| --- | --- |
| High | 15 |
| Low | 1 |
| Medium | 3 |

# Additional Metrics

| Total number of features tested | 6 |
| --- | --- |
| Defect Density (Defects / Total TCs) | 0.25 |
| % of features with 100% pass rate | 33.33% |

# 6. Release Recommendation

Release is not recommended until high priority defects are resolved and retested.

# 7. Conclusions

Scope: Functional testing was executed across the following features: Login, inventory.html, Cart, Checkout, Order Summary, Logout.

A total of 76 test cases were reviewed/executed, achieving an overall pass rate of 75.00%.

Overall quality status is below release readiness due to 14 Failed and 5 Blocked test cases. Defects must be resolved and retested before release.

Defects impact core user flows, specifically: Cart, Checkout, Order Summary. This can affect authentication, shopping cart operations, checkout processing, and order completion.

Recommended next steps: prioritize defect fixes by priority, perform targeted regression on affected areas, and re-execute blocked scenarios once prerequisites are available.